# SOFA Trajectory Forecasting — Project Plan

Rolling 6-hour-cadence SOFA forecast over ICU hours 24–48, PhysioNet/CinC Challenge 2012 data. Living document — decision log and experiment tracker are appended to as work proceeds.

Companion to: sofa_calculation.ipynb, sofa_scores.csv, SOFA_modelling_approaches.docx, modeling/sofa_forecasting.ipynb. Created 2026-09-10; updated 2026-09-16 (repo moved to github.com/398-21/healthcare-ai-assin; single consolidated notebook; TRIPOD+AI checklist added).

# 1  Problem definition & problem statement

## 1.1  Motivating problem

Organ dysfunction in critically ill patients evolves hour to hour. SOFA (Sequential Organ Failure Assessment) is the standard organ-failure score but is normally computed once per 24 h, retrospectively. A clinician at the end of ICU day 1 wants to know: over the next day, will this patient's organ-failure burden get worse, and by how much? A model that forecasts the SOFA trajectory 6 h ahead, refreshed every 6 h, converts a retrospective score into an early-warning signal.

## 1.2  Formal problem statement

Population. Adult ICU stays >= 48 h, PhysioNet/CinC Challenge 2012 set A (12,000 stays).

Prediction unit. One (stay, decision-time) pair; decision times T in {24, 30, 36, 42} h after admission (4 per stay).

Inputs. Every measurement and admission descriptor in icu_records/<RecordID>.csv with timestamp < T (expanding window). Nothing from outcomes.csv.

Outputs, per T. (a) six organ sub-scores (each 0–4) for the trailing-24 h window [T−18, T+6), summed to a total SOFA_hat(T+6) in [0, 24]; (b) the delta SOFA_hat(T+6) − SOFA_now; (c) P(SOFA rises >= 2 within 24 h).

Ground truth. The project's rule engine (sofa_calculation.ipynb methodology) applied to the target window. Cardiovascular sub-score is 0/1 — a structural data limitation (no vasopressor drug/dose data), not a modelling choice.

Learning setup. Supervised: regression for sub-scores and delta, binary classification for deterioration. Train on the train split, tune on validation, evaluate once on the held-out test split.

Primary metric. Per-horizon mean absolute error of total SOFA_hat vs the persistence baseline (SOFA_hat = SOFA_now). Secondary: per-axis MAE, deterioration AUROC / AUPRC, calibration.

## 1.3  Scope

In scope. Forecasting the project's rule-based SOFA and its 24–48 h trajectory from icu_records.

Not in scope. Reproducing outcomes.SOFA exactly (already characterised); mortality / length-of-stay prediction; recovering the true cardiovascular sub-score (no drug data); horizons past 48 h (no data); real-time streaming deployment.

## 1.4  Assumptions

The rule-based SOFA is an acceptable proxy for 'true' SOFA past hour 24; the only documented gap is the cardiovascular axis.

icu_records timestamps are accurate elapsed time; the expanding window respects causality.

Each RecordID is an independent ICU stay (no patient linkage exists in this dataset).

Missingness is informative and is kept as signal (indicator features, no blanket imputation).

## 1.5  Known limitations

Cardiovascular capped 0/1 -> total SOFA sits ~1 point below a fully-informed score, on both the feature and the target side. Quantified in SOFA_modelling_approaches.docx.

18 of the 24 target-window hours are already observed at prediction time -> high autocorrelation; the honest, forecastable quantity is the 6 h-ahead delta.

The dataset is a de-identified, down-sampled extract with an early-2010s single-era case mix.

## 1.6  Success criteria

Phase 1. Reproducible split; leak-free feature/target tables; QC counts equal the sofa_calculation.ipynb section-2 audit.

Project. Total-SOFA forecast beats persistence on the delta at >= 2 of 4 horizons; deterioration AUROC materially > 0.5; per-axis error and the vasopressor-ablation gap quantified and documented.

# 2  Roadmap

As of 2026-09-16 the whole pipeline lives in ONE notebook, modeling/sofa_forecasting.ipynb (TRIPOD+AI item numbers in its section headers); the phase numbers below now refer to its sections rather than separate notebooks. phase1_data.ipynb is retired (D15) -- its content is sections 1-7 of the new notebook.

## Phase 1 — Data preparation & split  [DONE 2026-09-16]

Record-level stratified 70/15/15 split (frozen, seed 42); parse + clean all 12,000 records; build the rolling 6-axis target table at the 4 horizons (absolute, delta, deterioration flag); build the expanding-window feature table; QC report reproducing the notebook audit; leakage checks. Outputs in modeling/outputs/: splits.csv, targets.csv, features.csv.gz, records_clean.joblib, qc_report.md. Result: 48,000 (record x horizon) rows, 407 features; all leakage and QC checks pass; the T=42 target reproduces sofa_scores.csv's SOFA_D2 exactly (r = 1.000); section-7 implausible-value audit matches to the digit. See sofa_forecasting.ipynb sections 1-7 (executed).

## Phase 2 — EDA + baselines  [DONE 2026-09-16]

Target distribution and drift per horizon; feature-target correlation; the persistence baseline (SOFA_hat = SOFA_now) and a last-value-per-axis baseline, with bootstrap-CI MAE / RMSE per horizon (sofa_forecasting.ipynb section 8, executed). Train-split total-SOFA persistence MAE: 0.93 (h24) / 0.69 (h30) / 0.63 (h36) / 0.60 (h42) -- these, and the matching per-axis numbers, are the bar Phase 3's models must clear on validation/test.

## Phase 3 — Forecast models  [CODE COMPLETE 2026-09-16, TRAINING PENDING]

modeling/models.py: six pooled axis regressors, one per organ system, trained on all four horizons together with origin_h as a feature (D12); target = the axis delta, measured-rows-only (D17); reconstruction adds SOFA_now back and clips to [0,4] (item 12g). One pooled deterioration classifier, class_weight='balanced' (D14). Hyperparameters: a fixed 4-point grid per model, selected on the external validation split (D13, item 12c) -- see section 5 below. sofa_forecasting.ipynb section 10 contains the training call, fully written but deliberately NOT executed in this environment; it is being run on a separate device.

## Phase 4 — Evaluation  [CODE COMPLETE 2026-09-16, PENDING Phase-3 TRAINING]

modeling/evaluate.py + sofa_forecasting.ipynb sections 11-12: per-horizon MAE / RMSE with bootstrap CI vs the Phase-2 baselines, per-axis error, deterioration AUROC / AUPRC / Brier + calibration, a subgroup breakdown (hemodynamic-instability status; extend to ICU type / admission-outcomes.SOFA tier), permutation importance (D16). Test split unlocked exactly once, after model selection is final on validation.

## Phase 5 — Packaging

predict(record) -> 4-step SOFA forecast function; model-registry entries in this document (section 5); final report.

# 3  Decision log

Each entry: the decision, the options weighed, the choice, and why not the alternatives. Append new entries as D12, D13, … with a date.

## D1  Task = forward forecast, not outcomes.SOFA reconstruction

Chosen: Forecast the rolling SOFA forward over hours 24–48.

Rejected: Pure outcomes.SOFA regression — already characterised (r 0.93, −0.86 bias), adds no trajectory signal. Mortality / LOS model — a different project.

## D2  Four horizons x trailing-24 h target window

Chosen: Predict at T in {24,30,36,42} h; target = a standard 24 h-length SOFA window ending at T+6, i.e. [6,30), [12,36), [18,42), [24,48) h.

Rejected: 6 h-window SOFA — non-standard, noisy, labs often absent within 6 h. Single horizon — trivial once the 4-horizon pipeline exists.

## D3  Expanding input window

Chosen: At decision time T the model sees icu_records[0, T) — more data at later horizons.

Rejected: Fixed [0,24) h features for every horizon — unrealistic; you do have the newer data at h36. Cost accepted: 4 rows per record and strict leakage discipline (feature window [0,T) never touches [T, T+6)).

## D4  Six-axis decomposition (Approach 2 from SOFA_modelling_approaches.docx)

Chosen: Model each organ sub-score (0–4) separately, then sum.

Rejected: Monolithic SOFA regressor — opaque, cannot isolate the cardiovascular weakness. Raw-physiology-to-outcome (Approach 3) — a different deliverable.

## D5  Cardiovascular capped 0/1 on both feature and target side, past hour 24

Chosen: Accept the rule's 0/1 cardiovascular score everywhere; carry a 'hemodynamic instability' flag (min MAP < 65 in the window) alongside.

Rejected: Imputing pressor points from proxies for the target — would fabricate ground truth. There is no reference SOFA after hour 24 and no drug data anywhere.

## D6  outcomes.csv is never a model input

Chosen: Features derive only from icu_records[0, T) (this includes our own rule SOFA on [0,24) h and on [T−24, T) h — those are computed from our data). outcomes.csv is used at evaluation only, plus one Phase-4 with/without ablation.

Rejected: Feeding raw outcomes.SOFA as a feature — it is the outcome, not the data, and is unavailable at inference. A model trained to reconstruct outcomes.SOFA and used as an 'anchor' feature — over-built and still blurs the outcome/data boundary.

## D7  Target reported as absolute score AND delta vs SOFA_now

Chosen: Model and report SOFA_hat(T+6) and SOFA_hat(T+6) − SOFA_now.

Rejected: Absolute score only — ~80 % of it is just current severity; the delta isolates the forecastable part and is the clinically useful signal.

## D8  Model family = sklearn HistGradientBoosting

Chosen: HistGradientBoostingRegressor / Classifier — native NaN handling for this sparse data, no extra install, competitive accuracy.

Rejected: LightGBM / XGBoost — not installed in this environment; marginal gains. Deep sequence models — premature; revisit only if the tabular ceiling is clearly limiting.

## D9  Split = record-level, stratified, 70/15/15, seed 42, test frozen

Chosen: All four horizon-rows of a record share its split. Stratify on SOFA-severity band x in-hospital death; SOFA == -1 records form their own band. Test untouched until Phase 4.

Rejected: Row-level split — leaks a record's trajectory across train/test. Patient-level grouping — no patient IDs exist. Time-based split — no admission dates.

## D10  Cohort

Chosen: Forecast tables use all 12,000 records — targets are self-computed. Rows whose target window has no measurement keep NaN scores and are excluded at evaluation.

Rejected: Restricting to the 11,597 SOFA-labelled records — unnecessary, since the forecast target does not come from outcomes.csv.

## D11  Single source of truth for scoring

Chosen: modeling/data_prep/scoring.py is the canonical rule engine; sofa_calculation.ipynb imports it on its next rebuild. Rules unchanged from the methodology doc.

Rejected: Duplicating the scoring logic in two places — guarantees drift.

## D12  Six pooled axis models, not 24 separate ones  (2026-09-16)

Chosen: One HistGradientBoostingRegressor per organ axis (6 total), trained on all four horizons pooled together with origin_h as an ordinary feature — 33,600 train rows per model instead of 8,400.

Rejected: 24 separate axis x horizon models — 4x less data per model, 4x the artefacts to store and tune; origin_h already lets one pooled model learn horizon-dependent effects via splits.

## D13  Hyperparameter tuning = small fixed grid, external-validation selection  (2026-09-16)

Chosen: learning_rate in {0.05, 0.1} x max_leaf_nodes in {31, 63} (4 combinations), max_iter=300, l2_regularization=0.0, random_state=42, fixed across all 6 regressors + the classifier. Each point is fit on train and scored on the untouched validation split; the winner and every grid point's score are logged (sofa_forecasting.ipynb section 9).

Rejected: HistGB's internal early_stopping / validation_fraction — carves its own validation rows out of train silently, which is harder to report transparently under TRIPOD+AI item 12c. A larger/automated search (e.g. HalvingGridSearchCV, Optuna) — deferred: not installed, and a 4-point grid is honestly reported as modest rather than implying more rigour than was actually applied.

## D14  Deterioration classifier: pooled, class-weighted  (2026-09-16)

Chosen: One pooled HistGradientBoostingClassifier (origin_h as a feature), class_weight='balanced' for the ~4% positive rate; selected by validation AUPRC (not AUROC, which is optimistic under this much imbalance) — item 13.

Rejected: Resampling (SMOTE / undersampling) — an extra dependency and an extra source of leakage risk (must resample train only) for a benefit class_weight already gives natively.

## D15  Single consolidated notebook supersedes phase1_data.ipynb  (2026-09-16)

Chosen: modeling/sofa_forecasting.ipynb is self-sufficient end to end (re-parses icu_records/ if the cache is absent) and covers preprocessing through evaluation in one document with TRIPOD+AI-tagged section headers. phase1_data.ipynb is deleted; git history keeps it recoverable.

Rejected: Keeping both notebooks — two partially-overlapping sources of truth for the same preprocessing code invites drift.

## D16  Permutation importance scoped for tractability  (2026-09-16)

Chosen: n_repeats=3 on a fixed random 2,000-row subsample of validation, per model (7 models) — HistGB has no built-in feature_importances_, and the full ~33,600-row pooled validation set x 407 features x repeats would be materially slower for a portfolio-scale project.

Rejected: Full-validation-set permutation importance — more precise but not worth the wall-clock cost here; the subsample size and repeat count are logged, not hidden.

## D17  Axis-model training rows: measured-only, never lenient zero-fill  (2026-09-16)

Chosen: Each axis regressor trains only on (record, horizon) rows where that specific axis had a real measurement in the target window (dropna on {axis}_delta). Sample size therefore differs by axis (e.g. ~33,000 for cardio/neuro/renal vs ~13,500 for liver, which is measured far less often) and is reported per axis (item 21).

Rejected: Training on the lenient zero-filled sofa_total convention (used for the aggregate score, D10) — would teach the model that 'never measured' means 'score 0', fabricating signal that isn't there.

# 4  Experiment tracker

One row per model run. Fill after each Phase-2/3 experiment. 'vs base' = MAE improvement over the Phase-2 persistence baseline for that horizon.

| Exp ID | Date | Phase | Model / features | Target | Horizon | Split | MAE (RMSE) | vs base |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| BASE-1 | TBD | 2 | persistence: SOFA_hat = SOFA_now | total SOFA | all 4 | val | TBD | — |
| BASE-2 | TBD | 2 | last-value-per-axis carried forward | 6 sub-scores | all 4 | val | TBD | — |
| M-1 | TBD | 3 | HistGB, all features, delta target | total SOFA | 24 | val | TBD | TBD |

# 5  Configuration reference

Mirrors modeling/config.py — the single source for paths and task geometry.

SEED = 42

HORIZONS_H = (24, 30, 36, 42)   — decision times T

FORECAST_AHEAD_H = 6   — predict as of T + 6

TARGET_WINDOW_H = 24   — target scored over [T−18, T+6) h

NOW_WINDOW_H = 24   — SOFA_now scored over [T−24, T) h

DETERIORATE_DELTA = 2   — deterioration = SOFA rises >= 2 within 24 h

SPLIT_RATIOS = (0.70, 0.15, 0.15)

PAIR_WINDOW_MIN = 120 ; URINE_MIN_SPAN_MIN = 1200   — rule-scoring constants (unchanged from the doc)

REGRESSOR_GRID (modeling/models.py, D13): learning_rate in {0.05,0.1} x max_leaf_nodes in {31,63}, max_iter=300, l2_regularization=0.0, random_state=42 — 4 configurations per axis

CLASSIFIER_GRID (D14): as above + class_weight='balanced' — 4 configurations

Model registry (populated once Phase 3 is run on the training device): modeling/outputs/models/axis_<name>.joblib x 6, deteriorate_24h.joblib, model_spec.json

# 6  Open items — to decide as work proceeds

Split ratio (currently 70/15/15) and stratification key — revisit if any Phase-3 model is starved of a rare stratum.

Feature list is deliberately broad (~400 columns); prune by permutation importance once Phase 3 has run (D16).

deteriorate_24h threshold: >= 2 total, or a per-axis 'any organ worsens by >= 1' rule — revisit with clinical input once baseline classifier performance is known.

Whether to add LightGBM/XGBoost as an optional dependency if HistGB plateaus once trained.

The with/without-outcomes.SOFA feature ablation (Phase 4) — not yet run; needs Phase 3's trained models first.

Formal fairness-metric stratification by age/sex (TRIPOD+AI item 14) — deferred; this cohort's size may not support stable subgroup estimates once split by both age band and sex.

# 7  TRIPOD+AI checklist

Full item list per Collins GS, Moons KGM, Dhiman P, et al. TRIPOD+AI statement: updated guidance for reporting clinical prediction models that use regression or machine learning methods. BMJ 2024;385:e078378 (27 items, lettered sub-items). This is a secondary analysis of a public, de-identified benchmark dataset (PhysioNet/CinC Challenge 2012) developing a model, with internal validation only — several items are genuinely Not Applicable for that reason (no new data collection => no ethics-board approval; no funding; no pre-registered protocol; no patient/public involvement) and are marked as such rather than skipped. Sections 10-14 of sofa_forecasting.ipynb are code-complete but not yet executed in this environment (D15) — their items are marked 'reported (pending execution)'.

| Item(s) | Requirement | Status | Location |
| --- | --- | --- | --- |
| 1 | Title identifies model dev/eval, population, outcome | Reported | Notebook title + this document's title |
| 2 | Structured abstract | Reported | Notebook section 0 (opening cell) |
| 3a-3b | Background, target population & care pathway | Reported | Notebook section 0; docx section 1.1 |
| 3c | Known health inequalities between sociodemographic groups | N/A (not assessed) | Flagged as future work — docx section 6, open items |
| 4 | Study objectives: development vs validation | Reported | Notebook section 0: development + internal validation only, no external validation |
| 5a | Data sources (dev vs eval) | Reported | Notebook section 1: PhysioNet/CinC 2012 set A, single source |
| 5b | Dates of participant accrual | N/A (not available) | De-identified release carries no admission dates — logged as a limitation, notebook section 1 / 13 |
| 6a | Study setting | Reported | Notebook section 1: 4 ICU types |
| 6b | Eligibility criteria | Reported | Notebook section 1: dataset's own >=48h rule, no further exclusions |
| 6c | Treatments received & handling | Partial / limitation | Notebook section 1: no medication data of any kind exists; this is the cardiovascular-axis limitation, cross-referenced to SOFA_modelling_approaches.docx |
| 7 | Pre-processing & QC | Reported | Notebook section 1 (data_prep/parsing.py, qc.py); reproduces the section-2 audit exactly |
| 8a | Outcome definition & time horizon | Reported | Notebook section 2: rolling 24h SOFA at T+6, algorithmic |
| 8b-8c | Outcome-assessor qualifications / blinding | N/A (no human assessor) | Notebook section 2 |
| 9a-9b | Predictor choice, definitions, measurement | Reported | Notebook section 3 (data_prep/features.py) |
| 9c | Predictor-assessor qualifications / blinding | N/A (no subjective predictor) | Notebook section 3 |
| 10 | Sample-size justification | Reported (fixed-dataset, not powered) | Notebook section 4 |
| 11 | Missing-data handling | Reported | Notebook section 5: HistGB native NaN routing; LOCF; weight imputation flag |
| 12a | Data partitioning | Reported | Notebook section 6 (data_prep/splits.py) |
| 12b | Predictor handling in the model | Reported | Notebook section 9 |
| 12c | Model type, rationale, build steps incl. hyperparameter tuning | Reported | Notebook sections 9-10; decision log D8, D12-D14 |
| 12d | Heterogeneity of parameter/performance estimates | Reported (pending execution) | Bootstrap CIs + subgroup report, notebook section 11 (not yet executed) |
| 12e | Performance measures & plots | Reported (baselines done; model pending execution) | Notebook sections 8 (baselines, executed) and 11 (model, pending) |
| 12f | Model updating | N/A (first version) | — |
| 12g | How predictions are calculated at evaluation | Reported | models.predict_axis_scores(): SOFA_now + delta, clipped [0,4] — notebook section 9 |
| 13 | Class-imbalance methods | Reported | class_weight='balanced' + AUPRC selection — decision D14 |
| 14 | Fairness approaches | Partial | Subgroup breakdown by ICU type / pressor-likelihood only; age/sex deferred (open items) |
| 15 | Model output specification | Reported | Docx section 1.2; notebook section 9 |
| 16 | Differences between dev/eval data | N/A (one dataset, random split) | — |
| 17 | Ethics/IRB approval | N/A (public de-identified data, secondary analysis) | — |
| 18a-18d | Funding, conflicts, protocol, registration | N/A (academic exercise, no funding, no pre-registration) | — |
| 18e | Data availability | Reported | PhysioNet/CinC Challenge 2012 (public) — notebook section 13 |
| 18f | Code availability | Reported | github.com/398-21/healthcare-ai-assin |
| 19 | Patient & public involvement | N/A | — |
| 20a-20c | Participant flow, characteristics, predictor-distribution comparison | Reported | Notebook section 1 (flow/characteristics); dev-vs-eval comparison pending Phase-4 execution |
| 21 | N and outcome events per analysis | Reported | Notebook section 8 (executed) |
| 22 | Full model specification for reuse | Reported (pending execution) | modeling/outputs/model_spec.json + hyperparameter tables, notebook sections 9-10/14 |
| 23a-23b | Performance with CIs; subgroup heterogeneity | Reported (pending execution) | Notebook section 11 |
| 24 | Model-updating results | N/A | — |
| 25 | Overall interpretation incl. fairness | Reported (qualitative now; numeric pending) | Notebook section 13 |
| 26 | Limitations | Reported | Notebook section 13; docx section 1.5 |
| 27a-27c | Deployment data-quality handling, user interaction, future research | Reported | Notebook section 13 |